Project planning phase-iii

Project planning template

(product backlog, sprint   planning,stories,story points)

| Date | 07-03-2026 |
| --- | --- |
| Team Id | SWTID-2026-6510 |
| Project Name | Micro Goal |
| Maxium Mark | 2 MARKS |

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | Create User Registration API | 5 | High | Taneesha |
| Sprint-1 | User Authentication | USN-2 | Implement Login with JWT | 8 | High | Saranya |
| Sprint-1 | Database Setup | USN-3 | Setup MongoDB Database | 5 | High | Dharshini |
| Sprint-2 | Goal Management | USN-4 | Create Goal API | 5 | High | Saranya |
| Sprint-2 | Goal Management | USN-5 | View User Goals API | 5 | High | Dharshini |
| Sprint-2 | Goal Management | USN-6 | Update Goal API | 5 | Medium | Taneesha |
| Sprint-2 | Goal Management | USN-7 | Delete Goal API | 5 | Medium | Saranya |
| Sprint-3 | Authorization | USN-8 | Add Authentication Middleware | 8 | High | Dharshini |
| Sprint-3 | Error Handling | USN-9 | Implement Error Handling | 7 | Medium | Saranya |
| Sprint-4 | API Testing | USN-10 | Test APIs using Postman | 5 | Medium | Taneesha |

### 1. Product Backlog

- A prioritized list of all project features, improvements, and bug fixes.

- Managed and updated by the Product Owner.

- Contains user stories, technical tasks, and requirements.

- Items are ordered based on business value and priority.

### 2. Sprint Planning

- A meeting held at the start of each sprint.

- The team selects backlog items to work on during the sprint.

- Tasks are discussed, estimated, and assigned.

- Defines the Sprint Goal and expected deliverables.

### 3. User Stories

- Short descriptions of features from the user’s perspective.

- Format: “As a [user], I want [feature] so that [benefit].”

- Helps understand user needs and system functionality.

- Stories are broken down into smaller development tasks.

### 4. Story Points

- A unit used to estimate the effort or complexity of a user story.

- Helps teams plan workload for a sprint.

- Usually estimated using values like 1, 2, 3, 5, 8, 13.

- Considers time, complexity, and risk involved in completing a task.